Agile Sprint & Story Point Overview – HouseHunt

| Date | 27 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID53093 |
| Project Name | HouseHunt : Finding your perfect rental home |
| Maximum Marks | 5 Marks |

Definitions

- Sprint: A fixed period (usually 5 days) in which the team completes a set of planned tasks.

- Epic: A large project or feature that is too big to complete in a single sprint and is divided into smaller parts called stories.

- Story: A smaller, manageable task derived from an epic, assigned to a sprint.

- Story Point: A numerical value that represents the estimated effort required to complete a story. It usually follows the Fibonacci sequence.

| Story Point | Difficulty Level |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Easy Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint Breakdown

Sprint 1: (5 Days)

| Task Category | Task Description | Story Points |
| --- | --- | --- |
| Data Collection | Collection of Data | 2 |
|  | Loading Data | 1 |
| Data Preprocessing | Handling Missing Values | 3 |
|  | Handling Categorical Values | 2 |
| Total (Sprint 1) |  | 8 Points |

Sprint 2: (5 Days)

| Task Category | Task Description | Story Points |
| --- | --- | --- |
| Model Building | Build Model | 5 |
|  | Test Model | 3 |
| Deployment | Design HTML Pages | 3 |
|  | Flask Deployment | 5 |
| Total (Sprint 2) |  | 16 Points |

VELOCITY CALCULATION

Velocity is the average number of story points completed per sprint.

- Total Story Points: 8 (Sprint 1) + 16 (Sprint 2) = 24

- Number of Sprints: 2

- Velocity = Total Story Points / Number of Sprints = 24 / 2 = 12

Team Velocity: 12 Story Points per Sprint

This velocity helps estimate how much work the team can accomplish in future sprints.