Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID53093 |
| Project Name | HouseHunt: Finding Your perfect rental home |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Registration | USN-1 | As a user, I can register with email, password, and type | 2 | High | Bhuvana Team B |
| Sprint- 1 |  | USN-2 | As a user, I receive a confirmation email after registration. | 1 | High | Bhuvana |
| Sprint- 2 |  | USN-3 | As a user, I can register using Facebook. | 2 | Low | Team C |
| Sprint- 1 |  | USN-4 | As a user, I can register using Gmail. | 2 | Medium | Bhuvana |
| Sprint- 1 | Login | USN-5 | As a user, I can log in with my email and password. | 1 | High | Team D |

| Sprint- 2 | Dashboard | USN-6 | As a user, I can view my listed properties and filter them and then book them | 3 | High | Team C |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 2 | Admin approval | USN-7 | As a admin I can approve or reject owner registration | 3 | High | Team D |
| Sprint- 3 | Add/Edit/Delete property | USN-8 | As a user I can add, edit or delete my listed properties | 4 | High | Team B |
| Sprint- 3 | Image upload and Testing | USN-9 | As a user, I upload property imsges and team can test whole app | 2 | Medium | Bhuvana TeamB Team D Team C |

Project Tracker, Velocity & Burndown Chart (4 Marks)

Project Tracker Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 12 Jun 2025 | 18 Jun 2025 | 20 | 18 Jun 2025 |
| Sprint-2 | 20 | 6 Days | 19 Jun 2025 | 25 Jun 2025 | 18 (Estimated) | 25 Jun 2025 |
| Sprint-3 | 20 | 6 Days | 26 Jun 2025 | 31 Jun 2025 | TBD | TBD |

Velocity Calculation

Formula:

Velocity = Total Story Points Completed / Number of Sprints

- Sprint-1: 20

- Sprint-2: 18

- Sprint-3: 16

- Total Story Points = 54

- Number of Sprints = 3

Team Velocity = 54 / 3 = 18 Story Points per Sprint

Team Velocity & Average Calculation

Story Points Completed Per Sprint

| Sprint | Story Points Completed |
| --- | --- |
| Sprint-1 | 20 |
| Sprint-2 | 18 |
| Sprint-3 | 16 |
| Total | 54 |

Average Story Points per Day

Assuming each sprint = 6 working days, then:

Average = Velocity / Sprint Duration

Average = 18 story points / 6 days = 3 story points per day

BURNDOWN CHART EXPLANATION

A Burndown Chart tracks the total remaining work (story points) against time (days). It helps monitor sprint progress and whether the team is on track to finish tasks within the sprint timeline.

- X-axis: Time (Sprint Days)

- Y-axis: Remaining Story Points

- Ideal line: Declines linearly from total points to zero

- Actual line: Shows real progress based on completed story points daily

References

- Scrum Burndown Chart Overview

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

- Burndown Charts Tutorial

https://www.atlassian.com/agile/tutorials/burndown-charts

- Agile Project Management Guide

https://www.atlassian.com/agile/project-management

- How to Do Scrum with Jira Software

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- Understanding Epics in Agile

https://www.atlassian.com/agile/tutorials/epics

- Introduction to Sprints

https://www.atlassian.com/agile/tutorials/sprints

- Agile Estimation Methods

https://www.atlassian.com/agile/project-management/estimation